OPEN ASSESSMENT TECHNOLOGIES

# OAT Market Portfolio and Product Strategy 2027 to 2029

Phase 1 - Market Validation through March 2028

Phase 2 - Growth Engine from March 2028

Status

Draft for Executive Team review and discussion

25 September 2026

Purpose

Confirm the markets that fit TAO best, define how OAT should reach and serve each market, assign ownership across the company, and sequence a single platform roadmap that protects the current OAT assessment market while creating disciplined growth options.

# Executive Summary

OAT must protect its core business and expand through institutional variants that reuse the complete TAO suite. Classroom assessment as governed formative materially expands the portfolio: the buyer remains a district, state or ministry; teachers apply predefined or centrally governed assessments in the flow of instruction; and evidence returns to the institution for classroom, school and system monitoring. This is not a teacher-purchased product-led tool. It reuses TAO's strongest assets: governed item banks, public-sector relationships, standards, assessment evidence, deployment control and sovereignty.

Governed formative is the closest adjacent growth opportunity, narrowly ahead of exam-owner Certification. The recommendation is to validate both in 2027, but with different motions: governed formative through institutional design partners, official or licensed item banks and ecosystem integrations; Certification through named-account B2B sales and specialist partners. Assessment-intensive Higher Education remains a targeted option that must prove program-to-campus expansion.

## Recommended Portfolio

| Market variant | Role | Decision | Primary route | Investment rule |
| --- | --- | --- | --- | --- |
| Traditional Assessment | Core | Defend and grow | Direct public-sector sales, frameworks and joint RFP bids | Full roadmap and reference replication |
| Governed formative | Adjacency 1 | Commit to validation | District, state or ministry direct plus content and ecosystem partners | Fund a bounded 2027 pilot; scale only after evidence gate |
| Certification exam-owner B2B | Adjacency 2 | Commit | Named accounts, associations and specialist partners | Fund shared core plus certification gaps |
| Higher Education assessment-intensive | Option | Targeted validation | Program land-and-expand through LMS-native pilots | Fund after design-partner evidence |

## Executive Decisions Requested

- Approve the portfolio hierarchy and the principle that one TAO suite serves multiple configured workflows rather than separate products for each segment.

- Approve governed formative as the first institutional adjacency and Certification for exam owners as a parallel committed motion, each with its own commercial model and 2027 evidence gate.

- Confirm that the classroom user experience is part of an institution-governed offer: districts, states or ministries select content and receive evidence; teachers apply assessments quickly, are not the main economic buyer but the adoption gateway.

- Approve the build, partner and retire boundaries in this paper, including partner ownership for credential issuance, curriculum content, psychometric services, e-commerce and specialist delivery services.

- Create a Public Sector and Education commercial pod for Traditional and governed formative, a Certification vertical lead, shared channel and bid functions, and one portfolio council to enforce quarterly gates.

## Three Year Outcome

By the end of 2029, OAT should have a more repeatable Traditional Assessment business beyond its current lighthouse concentration, a governed formative offer with reference jurisdictions and demonstrable classroom-to-system evidence, and a referenceable certification portfolio. Governed formative should either have passed the 2027 scale gate with a content and distribution ecosystem or remain a bounded partner-delivered option. Higher Education should expand only where program pilots prove institutional economics.

## Contents

- 1 Strategic Frame and Traditional Baseline

- 2 Adjacent Market Assessment

- 3 Similarities and Differences

- 4 Segment Strategies

- 5 Channel, Commercial and Sales Model

- 6 Ownership and Operating Model

- 7 Risks and Decision Gates

- 8 First Year Action Plan

- Appendices A to D

- Annex: Product Department Review Roadmap

# 1 Strategic Frame and Traditional Baseline

The strategic unit is the complete TAO suite. TAO Studio and AI capabilities create, migrate and govern assessment content. TAO Portal and integration services provision people, organizations and programs. TAO Advance delivers assessments. TAO Grader supports human scoring and moderation. TAO Insights and item evidence support operational, instructional and psychometric decisions. TAO SaaS, Enterprise and Community Edition provide deployment choices and reinforce the open-standards position. Sovereignty solutions are part of the core portfolio and should be packaged as a cross-segment commercial advantage.

## Traditional Assessment Baseline

| Dimension | What traditional TAO customers do |
| --- | --- |
| Buyer and procurement | Ministries, state agencies, large districts and assessment organizations; long RFP or framework cycles; high implementation scrutiny |
| Assessment purpose | Summative, benchmark and diagnostic programs where fairness, comparability and defensibility matter |
| Content model | Customer or specialist partner owns content; governed item banks, complex interactions, shared stimuli, metadata and multilingual variants |
| Design and assembly | Blueprint coverage, controlled forms, field-test status, exposure controls, scoring rules and psychometric evidence |
| Administration | Large populations, organizational hierarchies, eligibility and accommodations, scheduled windows and operational monitoring |
| Delivery | Accessible, resilient and secure delivery across devices, locations and delivery profiles |
| Scoring and evidence | Automated and human scoring, rubrics, moderation, quality controls, item analysis and program reporting |
| Integration | QTI and APIs, identity and roster feeds, data exports, customer-specific infrastructure and service operations |
| TAO differentiation | Open-source foundation, standards, deployment control, content portability, complex assessment and freedom from proprietary lock-in |

## Strategic Design Principles

- Build one standards-based suite and configure market workflows; do not fork the product by segment.

- Protect existing revenue and content migration before funding speculative adjacency features.

- Prefer capabilities reused by two or more committed markets; release market-specific features behind a design partner, qualified opportunity or measurable expansion case.

- Use open source as a governance, transparency and portability advantage, paired with enterprise accountability and service levels.

- Own the assessment core and data model. Partner where the capability is outside OAT's durable differentiation or would create an operationally different business.

- Treat content as an ecosystem with rights, provenance and quality controls rather than making OAT a broad curriculum publisher.

## Build and Partner Boundary

| Boundary | Scope |
| --- | --- |
| OAT should own | Item and assessment authoring; repository governance; standards; assessment assembly; secure delivery orchestration; scoring configuration; grading; item and program evidence; integration framework |
| OAT should integrate | Credential issuance and wallets; candidate and commerce systems; rostering networks; LMS ecosystems; proctoring options; learning record stores; specialist content and psychometric services |
| OAT should avoid | Broad curriculum publishing; consumer test-prep; full student information systems; generic course-authoring parity; proprietary credential wallets; bespoke integrations with no reuse path |

# 2 Adjacent Market Assessment

The scoring model tests fit with TAO rather than market size alone. Each market is scored from one to five against suite reuse, buyer and workflow proximity, OAT's right to win, channel and reference leverage, required effort, content dependency and commercial repeatability. Scores are strategic hypotheses for Executive Team calibration, not audited forecasts.

Figure 1  Weighted adjacent-market alignment based on the criteria below

| Market variant | Reuse | Buyer | Win | Route | Effort | Content | Repeat | Score |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Governed formative | 4.4 | 4.8 | 4.1 | 4.5 | 2.7 | 2.6 | 3.9 | 4.03 |
| Certification exam-owner B2B | 4.5 | 4.5 | 4.2 | 3.2 | 3.5 | 3.0 | 4.0 | 3.96 |
| Higher Education assessment-intensive | 4.1 | 3.8 | 3.4 | 2.6 | 3.3 | 4.0 | 3.4 | 3.56 |
| Assessment-led L&D | 2.5 | 2.0 | 2.5 | 1.8 | 2.0 | 2.5 | 3.0 | 2.32 |

## Interpretation

- Governed formative ranks first because the economic buyer and governance model remain close to TAO's traditional public-sector base. Official or licensed item banks, centrally defined assessment windows and institution-level evidence make the classroom workflow an extension of the governed assessment system rather than a consumer teacher tool.

- Certification remains a very strong adjacency because the assessment lifecycle, governance, security and psychometric needs are close to traditional high-stakes assessment. Its largest surrounding gaps can be integrated rather than built.

- Higher Education wins only when OAT targets assessment-intensive programs. A broad campus quiz proposition would score lower because the LMS already provides a low-cost substitute.

- The governed formative score assumes access to a trusted item bank, a production rostering path and an institutional design partner. Without those conditions, its score falls toward 3.5 and it should remain partner-delivered rather than scaled.

- The teacher is the daily user and adoption driver inside governed formative, not a separate market or purchasing channel. Product-led teacher acquisition, freemium economics and a broad consumer content catalog are outside this strategy.

- Full L&D authoring pulls TAO toward a mature course-production category with limited differentiation. It should not receive an independent product line in this plan.

## Portfolio Capacity Guardrail

As a starting planning envelope, allocate approximately 70 percent of product and engineering capacity to the shared suite and existing business commitments, 15 percent to Certification, and 15 percent to Governed Formative. Finance and Product should replace this planning ratio with capacity and contribution-margin scenarios before annual planning.

# 3 Similarities and Differences

The markets share an assessment core but differ in who creates content, how frequently users act, what must be integrated, and what buyers believe they are purchasing. Those differences should shape the offer and sales motion more than the underlying codebase.

| Market | Buyer | What is purchased | Main channel |
| --- | --- | --- | --- |
| Traditional | Public agency or assessment organization | Program outcome and delivery confidence | RFP, framework, direct account and prime partner |
| Governed formative | District, state or ministry curriculum and assessment leadership | Rapid classroom evidence within an institution-governed program | Direct institutional sale, public procurement and content or ecosystem partners |
| Certification | Exam owner, association, employer or public body | Defensible credential operation | Named-account B2B, association channel and service partners |
| Higher Education | Program dean, assessment office, academic technology and CIO | Program assessment service integrated with campus systems | Paid pilot, program land-and-expand, LMS ecosystem |
| Assessment-led L&D | Enterprise L&D, compliance or talent leader | Skills evidence inside the learning stack | Direct enterprise, LMS/LXP/OEM and consultants |

## Content and Commercial Model

| Market | Default content owner | Commercial pattern |
| --- | --- | --- |
| Traditional | Customer or content prime | Long and procurement-led |
| Governed formative | Official, licensed, district and governed AI sources | Budget-cycle sale; renewal depends on classroom use and leader value |
| Certification | Customer plus item-development partner | Medium to long; recurring by exam volume |
| Higher Education | Faculty and institution; optional discipline partner | Medium; expansion depends on faculty adoption |
| Assessment-led L&D | Employer or content studio | Medium; crowded and integration-led |

| Adjacency | Core reuse | Same as traditional | Material differences | Implication |
| --- | --- | --- | --- | --- |
| Governed formative | High | Standards, official item banks, organizational hierarchies, scoring, evidence and public-sector governance | Rapid teacher launch, rostering, classroom assignment, near-real-time evidence and role-based aggregation | Shared public-sector core plus bounded workflow build |
| Certification | Very high | Blueprints, forms, SME workflow, security, scoring, psychometrics and audit | Eligibility, scheduling, commerce, credentials, renewal and test-center operations | Partner-led gaps |
| Higher Education | High | Item banks, secure exams, rubrics, grading, analytics and accessibility | Faculty self-service, LTI Advantage, course copies, authentic responses, accreditation and campus assurance | Targeted build |
| Assessment-led L&D | Low to medium | Assessments, competencies, accessibility and integration | Course hierarchy, reusable learning blocks, branching, SCORM, xAPI and cmi5 | Only after paid proof |

## Markets That Work Together

| Combination | Fit | Shared value | Roadmap rule |
| --- | --- | --- | --- |
| Traditional plus Governed Formative | Strongest institutional fit | Public-sector buyers, official banks, standards, organizational governance, evidence and sovereignty | Share account coverage, repository and evidence layer; add rapid classroom workflow |
| Traditional plus Certification | Strong | Governed item banks, high stakes, forms, security, scoring, psychometrics and audit | Share professional workflow and evidence layer; add partner connectors |
| Traditional plus Higher Education | Strong | Complex assessment, accessibility, grading, outcomes, secure delivery and institutional procurement | Use faculty workflow and LTI as configured experience |
| Governed Formative plus Higher Education | Moderate | LTI, roster and role integration, rapid assignment, outcomes and evidence | Reuse integration services but keep buyer and workflow packages distinct |
| Traditional plus broad L&D | Weak | Standards and assessment are shared but the buying job and authoring model differ | Serve only assessment-led learning and integrations |

# 4 Segment Strategies

Each segment uses the same suite but needs a specific customer definition, offer, route to market, partner model and gate. These playbooks are deliberately narrower than the broad market labels.

## Traditional Assessment

| Element | Strategy |
| --- | --- |
| Portfolio role | Core business and proof base |
| Target | Government, state, ministry, large district and assessment-organization programs with complex or high-stakes requirements |
| Offer | Governed assessment operating system with Studio, delivery, grading, analytics, integration, deployment choice and accountable services |
| Primary channels | Direct public-sector account sales; RFP and framework participation; joint bids with content, psychometric and service primes |
| Content model | Customer or specialist partner owned; OAT provides standards, repository and workflow |
| Executive owner | Chief Revenue Officer or regional Sales leader for pipeline; Chief Product Officer for roadmap |

Priority actions are to complete Studio migration evidence, codify lighthouse proof, convert New York use cases into reusable reference architecture and requirements language, maintain named-account scoring, and qualify a nonexclusive panel of content and psychometric partners. In Europe, use frameworks and local delivery partners; in the United States, use NYC DOE and NYS DOE as the replication base.

Principal risk. Revenue remains concentrated in a small number of programs while custom bid commitments fragment the roadmap. Mitigate with a bid gate, reusable solution architecture, reference rights, opportunity registration and implementation-margin review.

## Governed Formative Assessment

| Element | Strategy |
| --- | --- |
| Portfolio role | First institutional adjacency; bounded 2027 validation before scale |
| Target | Districts, states and ministries that want fast classroom checks from centrally governed content and comparable evidence across classrooms and schools |
| Offer | A governed evidence loop: official or approved item banks, rapid in-class launch, automatic collection and role-based classroom, school and system progress views |
| Primary channels | Direct institutional and public-sector sale; content or item-bank partners; regional integrators; Google, LMS, Clever and ClassLink ecosystems for access and provisioning |
| Content model | Official and public released banks, licensed content, district-owned items and controlled AI generation under institutional approval and provenance rules |
| Executive owner | Public Sector and Education Sales for market result; Product for classroom and evidence workflows; Partnerships for content and ecosystems; Customer Success for adoption |

The recommended product shape is institution-first and classroom-fast. A district, state or ministry controls entitlements, standards, approved item banks, assessment policies and evidence access. Teachers select from predefined assessments or assemble within controlled templates, launch them during instruction with minimal setup and act on immediate results. Aggregated evidence then flows to authorized district, state or ministry views. Ecosystem marketplaces support discovery, launch and provisioning, but they are not the economic buyer or the primary sales motion.

A 2027 design partnership should start with one jurisdiction, subject and grade span. It should prove the full evidence loop from official bank to teacher launch to authorized institutional insight. The gate should measure time to launch, classroom coverage, assessment frequency, evidence latency, leader usage, support cost, content sufficiency and renewal intent.

Principal risk. OAT builds classroom workflow and integrations but cannot demonstrate trusted content, teacher speed or decision value for institutional leaders. Mitigate by contracting content rights and the provisioning route before build, using paid pilots, minimizing teacher setup, applying strict data-governance rules and requiring both classroom adoption and buyer-level evidence use before scale.

## Certification for Exam Owners

| Element | Strategy |
| --- | --- |
| Portfolio role | Second committed adjacency; parallel 2027 validation |
| Target | Professional associations, technology vendors, workforce and industrial programs, public licensure and employment programs |
| Offer | B2B exam operating platform from governed content through secure delivery, scoring, evidence and credential handoff |
| Primary channels | Named-account sales; association and sector networks; content, psychometric and credential partners; public RFPs for licensure |
| Content model | Customer-owned content with optional managed item-development and psychometric partner services |
| Executive owner | Certification Sales lead accountable for market result; Product accountable for platform; Partnerships accountable for ecosystem |

OAT should own the assessment core and evidence. Partners should provide credential issuance and wallets, candidate management, commerce, scheduling, specialist proctoring or test-center operations, content development and psychometric services. The first proof offer should demonstrate a real exam from content intake through badge issuance without implying that OAT owns every surrounding workflow.

Principal risk. Certification scope expands into a candidate-management, payments, test-center and credential business. Mitigate with a published capability boundary, standards-based APIs, at least two qualified providers for critical integrations and margin-tested managed-service packages.

## Higher Education Assessment Intensive Programs

| Element | Strategy |
| --- | --- |
| Portfolio role | Targeted option after governed formative and Certification |
| Target | Nursing, allied health, pharmacy, law, business accreditation, continuing education and other assessment-intensive programs |
| Offer | LMS-native program assessment with governed banks, secure exam modes, authentic responses, grading, moderation and accreditation evidence |
| Primary channels | Paid design-partner pilots; program land-and-expand; assessment offices; LMS marketplaces and implementation partners |
| Content model | Faculty and institution owned; optional discipline-content or assessment-services partners |
| Executive owner | Higher Education Sales lead for commercial result; Product for LTI and faculty workflow; Security and Legal for assurance |

The entry wedge is not general classroom quizzing. OAT should select Canvas as the first complete workflow, prove LTI Advantage Deep Linking, Assignment and Grade Services and Names and Role Provisioning Services, and package HECVAT, FERPA, accessibility and security evidence. Three design partners and paid program pilots should precede broad marketplace investment.

Principal risk. TAO becomes another campus tool in a market where LMS quizzes, Inspera, ExamSoft, Respondus and Questionmark already have recognition. Mitigate by targeting programs that need more governance and evidence than the LMS provides and by using a standard eight-week paid pilot with expansion criteria.

## Content Strategy Across Segments

| Segment | Default content owner | OAT role |
| --- | --- | --- |
| Traditional | Customer and content-prime owned | Repository, workflow, standards, migration and evidence |
| Governed formative | Official, public released, licensed and institution-owned | K-12 content network with QTI, CASE, rights, provenance, entitlements and classroom-to-system evidence |
| Certification | Customer owned with optional specialist development | Partner panel, controlled SME workflow and psychometric evidence |
| Higher Education | Faculty and institution owned | Discipline templates, authentic responses and optional content partners |

# 5 Channel, Commercial and Sales Model

The segments should not share one generic funnel. Traditional Assessment and governed formative are institutional public-sector motions; Certification is a vertical B2B motion; Higher Education is a program-led institutional motion. OAT should share account intelligence, solution engineering, bid operations, partner management and Customer Success while assigning one accountable commercial owner to each market result.

## Channel Architecture by Segment

| Segment | Economic buyer | Direct motion | Partner motion | Ecosystem role | Entry trigger |
| --- | --- | --- | --- | --- | --- |
| Traditional | State, ministry, agency, large district or assessment body | Named-account development, frameworks and public RFPs | Content or psychometric prime, regional SI and local delivery partner | References and standards create demand; partners extend bid coverage | Qualified program or procurement event |
| Governed formative | District, state or ministry curriculum, assessment and technology leadership | Institutional design partnership followed by direct or framework sale | Official-bank or publisher partner, regional SI and implementation partner | Google, LMS, Clever and ClassLink enable access, provisioning and discovery; they do not replace institutional selling | Funded problem, approved content and evidence sponsor |
| Certification | Exam owner, association, employer, licensure body or training business | Vertical named-account B2B sale into one credential program | Credential, candidate, content, psychometric and service partners | Association networks, sector events and partner referrals create qualified demand | Owned exam program with volume and governance need |
| Higher Education | Program leader, assessment office, academic technology, procurement and CIO | Paid program pilot with explicit campus expansion plan | LMS vendor, academic technology consultant and discipline partner | LMS listings reduce friction and support discovery after the workflow is certified | Assessment-intensive program and executive sponsor |

## Sales and Commercial Model

| Segment | Land motion | Recurring model | Expansion path | Commercial discipline |
| --- | --- | --- | --- | --- |
| Traditional | Discovery and solution validation before bid; bid or framework award | Multi-year platform and support commitment plus implementation and program services | Additional programs, jurisdictions, scale profiles and analytics | Long, formal and milestone-driven; use bid/no-bid and margin gates |
| Governed formative | Paid design partnership for one jurisdiction, subject and grade span | Annual institutional subscription based on covered learners or schools, with implementation and content shown separately | More schools, subjects, grades, item banks and leader use cases | Consultative and budget-cycle driven; secure assessment, curriculum, technology and data sponsors |
| Certification | Proof exam or first credential program with defined integrations | Annual platform minimum plus assessment-volume tiers; partner services and credentials passed through transparently | More credentials, candidates, geographies and managed services | Named-account value sale; prove exam economics, defensibility and operating boundary |
| Higher Education | Time-boxed paid program pilot with success and expansion clauses | Annual program or institution subscription based on enrollment or assessment volume | Department to faculty to campus or system | Consensus sale across academic, technology, security, accessibility and procurement stakeholders |

## Recommended Sales Structure

The least-fragmented structure is a shared revenue platform with three accountable motions: Public Sector and Education, Certification, and Ecosystem Business Development. Higher Education begins as an overlay inside Public Sector and Education. Dedicated teams are added only after the scale triggers below are met.

| Segment | Accountable seller | Core deal pod | Shared specialists | Scale trigger |
| --- | --- | --- | --- | --- |
| Traditional | Public Sector Account Director by geography | Account Director, public-sector Solution Consultant and Bid Manager | Partner manager, delivery architect, security or legal support, executive sponsor and Customer Success | Maintain dedicated coverage because it is the core business |
| Governed formative | Governed Formative lead inside Public Sector and Education | Institutional Account Director, K-12 workflow specialist and data or insight Solution Consultant | Content alliance lead, ecosystem integration lead, implementation manager and adoption-focused Customer Success | Create a dedicated field pod after two referenceable renewals or a qualified multi-jurisdiction pipeline |
| Certification | Dedicated Certification vertical lead | Vertical seller and certification Solution Consultant | Credential and services partner manager, implementation lead, psychometric specialist and Customer Success | Add sector sellers after repeatable wins in at least two credential verticals |
| Higher Education | Focused overlay reporting to Public Sector and Education | Overlay seller and shared education Solution Consultant | LMS alliance lead, security or accessibility support and pilot Customer Success | Form a dedicated team only after two program-to-institution expansions and repeatable pipeline |

## Channel Roles and Geography

- Direct sales owns customer qualification, value case, forecast, pricing and the final commercial relationship. A marketplace listing is an access and procurement accelerator, not a substitute for enterprise account ownership.

- Partnerships owns partner strategy, diligence, commercial terms, joint pipeline and conflict rules. Product owns supported integration scope and lifecycle; Solutions owns one-off adapters only when the deal margin includes them.

- In the United States and Canada, pair state and district account plans with content primes and Clever or ClassLink provisioning. In Europe and other ministry-led systems, combine central or framework selling with local integrators, curriculum partners and a clear sovereignty proposition.

- Marketing should organize proof by buyer outcome: program confidence for Traditional, classroom-to-system evidence for governed formative, defensible credentials for Certification, and program governance for Higher Education.

- Revenue Operations should define territory, lead registration, partner attribution, compensation credit and stage definitions so direct and partner teams do not compete for the same opportunity.

## Named Partner Landscape

| Partner category | Illustrative candidates | Required contribution | OAT relationship owner |
| --- | --- | --- | --- |
| Traditional content and psychometrics | WestEd; Measurement Incorporated; New Meridian; ACS Ventures; HumRRO; LearningMate; regional equivalents | Content, item development, standard setting, psychometrics, scoring or program services | Partnerships |
| Higher Education ecosystem | Instructure Canvas; D2L Brightspace; Anthology Blackboard; Moodle and certified service partners | Productized LTI, marketplace access and campus implementation | Product for certification; Partnerships for commercial relationship |
| Certification credentials | Credly; Accredible; Parchment Digital Badges; Learner Credential Wallet | Issue and exchange badges or credentials without OAT owning a wallet | Partnerships |
| Certification services | HumRRO; ACS Ventures; Measurement Incorporated; WestEd; LearningMate; selected specialist providers | Job analysis, content development, psychometrics and standard setting | Partnerships with Solutions quality owner |
| Governed formative access | Google Classroom; Clever; ClassLink; Canvas; Schoology; district LMS providers | Teacher launch, SSO, rostering, assignment, evidence exchange and discovery | Product and Partnerships |
| Governed formative content | Official and public released banks; OER such as OpenStax and CK-12; regional publishers; item-bank vendors; jurisdiction repositories | Approved launch content, rights, standards alignment, explanations and remediation assets | Partnerships with Product content governance |
| L&D ecosystem | Enterprise LMS or LXP vendors; content studios; learning record store providers | Embed assessment, package content and deliver customer services | Business Development |

These organizations are diligence candidates, not confirmed partners. Partnerships should record competitive overlap, regional coverage, customer references, integration maturity, economics, data responsibilities and exclusivity constraints before a joint proposition is approved.

## Partner Operating Rules

- Use nonexclusive agreements unless a specific opportunity justifies a time-limited exception.

- Register opportunities and decide prime or subcontractor roles before solution design begins.

- For governed formative, keep the district, state or ministry as the contractual customer and data controller unless an approved prime-contractor model explicitly assigns those responsibilities.

- Product owns a supported integration only when it has a reuse case and lifecycle funding; Solutions owns one-off delivery adapters.

- The partner commercial owner is not the quality owner. Content, psychometric, privacy, security and accessibility acceptance remain with the accountable OAT function.

- Price partner services transparently and measure total implementation margin, not software ARR alone.

# 6 Ownership and Operating Model

OAT should run one portfolio cadence with separate market playbooks. Departments remain accountable for their specialty; market owners assemble the cross-functional motion and own the result. If OAT does not have a dedicated Partnerships function, the Executive Team should assign the responsibility to a named leader in Corporate Strategy or Sales rather than distribute it informally.

| Decision or work | Accountable department | Contributors | Required output |
| --- | --- | --- | --- |
| Portfolio choices and capacity guardrails | Executive Team and Corporate Strategy | Product, Finance and segment Sales | Annual plan and quarterly portfolio review |
| Segment pipeline and commercial result | Segment Sales owner | Marketing, Partnerships and Solutions | Named accounts, forecast and conversion |
| Product roadmap and packaging | Product | Engineering, Sales, Solutions and Customer Success | Shared core, segment workflow and release decision |
| Productized APIs and integrations | Product and Engineering | Partnerships, Security and Solutions | Supported connector lifecycle and telemetry |
| Partner sourcing and commercial terms | Partnerships | Sales, Legal, Product and Finance | Diligence, agreement and opportunity registration |
| Content and psychometric quality | Assessment Services or Solutions | Product, Partnerships and external experts | Acceptance criteria and evidence |
| Implementation and service margin | Solutions and Delivery | Sales, Product, Finance and partner | Solution design, delivery plan and margin |
| Security privacy accessibility and procurement evidence | Security and Legal | Product, Engineering and Marketing | Evidence room, data responsibilities and contract answers |
| Market message references and ecosystem listings | Marketing | Sales, Product, Partnerships and Customer Success | Positioning, proof and demand generation |
| Adoption renewal and expansion | Customer Success | Sales, Product and Solutions | Usage, value realization and reference conversion |
| Pricing and business-case integrity | Finance and Commercial Operations | Sales, Product, Partnerships and Solutions | Contribution margin and scenario review |

## Market Ownership

| Segment | Commercial owner | Cadence |
| --- | --- | --- |
| Traditional | Regional or public-sector Sales leader | Monthly pursuit review; quarterly roadmap and reference review |
| Governed formative | Governed Formative lead in Public Sector and Education | Monthly institutional-pilot review; formal 2027 scale decision |
| Certification | Dedicated vertical Sales lead | Monthly pipeline and partner review; quarterly offer review |
| Higher Education | Focused seller or overlay | Monthly design-partner review; quarterly land-and-expand gate |

## Portfolio Metrics

| Area | Measures |
| --- | --- |
| Traditional | Qualified named accounts; bid win rate; standard versus custom scope; gross margin; new lighthouse references; renewal and expansion |
| Governed formative | Contracted content coverage; roster success; teacher time to launch; classroom and school coverage; assessments per class; evidence latency; leader usage; support cost; renewal intent |
| Certification | Qualified exam owners; proof exams; credential and content partner attach; implementation time; exams delivered; renewal and expansion |
| Higher Education | Design partners; paid pilots; time to LMS integration; faculty adoption; program expansion; procurement cycle; referenceable institutions |
| Shared suite | Migration fidelity; time to integrate; uptime and performance; accessibility defects; API usage; release adoption; implementation margin |

# 7 Risks and Decision Gates

| Risk | Failure mode | Mitigation | Owner | Gate |
| --- | --- | --- | --- | --- |
| Portfolio diffusion | Four adjacent motions create competing roadmaps and weak execution | Capacity guardrail; single portfolio council; explicit commit, validate and stop decisions | Executive Team | Quarterly |
| Studio migration gap | Existing customers cannot move without content or workflow loss | Telemetry, dependency scanner, fidelity tests and contract-linked acceptance | Product | Before adjacency trade-offs |
| Reference concentration | Traditional growth depends on a small number of lighthouse customers | Reference rights, reusable proof, named-account plan and joint bids | Sales and Marketing | Semiannual |
| Open-source commoditization | Buyers interpret open source as free software | Sell governance and portability with Enterprise accountability and services | Marketing and Sales | Every offer |
| Partner dependency | A partner blocks deals, competes or fails quality obligations | Nonexclusive panel, standards interfaces, diligence and exit clauses | Partnerships | Before contract |
| Custom integration burden | Revenue grows while delivery margin deteriorates | Supported connector catalog, reuse threshold, telemetry and margin gate | Product and Solutions | Bid review |
| Certification scope creep | OAT builds commerce, candidate operations or credential infrastructure | Published product boundary and partner APIs | Certification owner | Quarterly |
| Higher Education adoption | Procurement completes but faculty usage remains low | Paid pilot, faculty workflow metrics and expansion gate | HE owner and Customer Success | Pilot end |
| Governed formative content gap | The workflow launches without sufficient trusted or officially approved content | Content rights and a deep demonstrator before pilot build | Formative lead and Partnerships | 2027 H1 |
| Governed formative adoption | Institution buys but teachers cannot apply assessments quickly enough to create representative evidence | Time-to-launch target, workflow testing, adoption support and classroom-coverage gate | Product and Customer Success | Pilot end |
| Governed formative data risk | Aggregated evidence is incomplete, misinterpreted or accessed beyond the agreed governance model | Role-based access, evidence-quality controls, data minimization and documented controller responsibilities | Product, Security and Legal | Before pilot |
| Governed formative economics | Content, onboarding and support costs erase institutional value | Separate content pricing, automated provisioning, support telemetry and paid renewal test | Finance and Customer Success | 2027 scale gate |
| Privacy security and accessibility | Assurance gaps delay procurement or create exposure | Maintained evidence room, current conformance evidence and data-responsibility maps | Security and Legal | Before selling |

## Segment Gates

| Gate | Pass condition | Decision |
| --- | --- | --- |
| Governed formative scale | Contracted official or licensed content rights; production roster path; at least two paid institutional pilots; teacher time-to-launch and classroom-coverage thresholds; authorized leader use; renewal intent; acceptable support cost | Scale in 2028 or remain bounded and partner-led |
| Certification commit | At least three qualified exam-owner opportunities; one credential integration proof; qualified content or psychometric panel; repeatable scope and margin | Continue and scale |
| Higher Education expansion | Three design partners; at least two paid pilots; procurement evidence complete; standard Canvas workflow; one documented expansion case | Expand beyond program wedge |
| Any new integration | Two-customer reuse case or strategic platform partner; named lifecycle owner; security review; support and deprecation plan | Productize or keep as service adapter |

## Decision Logic

The revised portfolio already moves governed formative ahead of Higher Education because its buyer, governance and evidence model are closer to traditional TAO programs. That priority remains conditional: if OAT cannot secure approved content, production provisioning and representative classroom evidence in 2027, the offer should remain bounded and partner-led. Higher Education should remain narrow unless pilots expand beyond their originating programs. The gates make these changes explicit without fragmenting the shared suite.

# 8 First Year Action Plan

## First 90 Days

| Workstream | Action | Owner |
| --- | --- | --- |
| Portfolio | Confirm scoring weights, capacity guardrail and named market owners | Executive Team and Corporate Strategy |
| Studio | Complete usage, dependency, contract and migration-risk baseline for legacy Authoring | Product and Customer Success |
| Traditional | Create approved NYC DOE and NYS DOE proof pack, reference architecture and reusable RFP library | Sales and Marketing |
| Governed formative | Secure two district, state or ministry design partners; select one deep content demonstrator; define the classroom-to-system evidence model | Public Sector and Education Sales, Product and Partnerships |
| Certification | Define exam-owner ICP, select proof use cases and diligence credential and service partners | Certification Sales and Partnerships |
| Higher Education | Recruit assessment-intensive design partners and nominate Canvas as the first end-to-end workflow | Education overlay and Product |
| Assurance | Refresh security, privacy and accessibility evidence required across public sector and Higher Education | Security and Legal |
| Finance | Build contribution-margin cases for each offer including partner and implementation costs | Finance and Commercial Operations |

## Days 91 to 180

| Workstream | Action |
| --- | --- |
| Traditional | Sign at least one nonexclusive content or psychometric teaming framework and apply the pursuit scorecard to named accounts |
| Governed formative | Validate official-bank ingestion, role governance, rapid teacher launch, roster flow and authorized evidence views before approving pilot development |
| Certification | Run one proof exam from content intake through credential handoff and publish the build-partner boundary |
| Higher Education | Complete Canvas LTI and procurement gap plan; contract paid pilots with success and expansion metrics |
| Shared suite | Product reviews the roadmap annex and publishes a reconciled 2027 plan with dependencies, release owners and evidence gates |
| Operating model | Launch monthly market reviews and the first quarterly portfolio council |

## Days 181 to 365

| Workstream | Action |
| --- | --- |
| Traditional | Submit qualified joint bids and convert at least one new opportunity into a reference plan |
| Governed formative | Run paid institutional pilots, measure classroom coverage and leader use, and make the 2027 scale or bounded-option decision |
| Certification | Package the B2B offer, partner services and commercial model for repeatable sale |
| Higher Education | Complete paid pilots and make the expansion decision using adoption and procurement evidence |
| L&D | Complete customer and partner discovery without commissioning a dedicated build stream |
| Executive Team | Re-score all adjacencies with evidence and approve the 2028 allocation |

## Final Recommendation

OAT should not choose adjacent markets by headline TAM or assume every assessment use case is equally close to TAO. It should choose institutionally governed opportunities that reuse the standards-based assessment core and credible channels. On the corrected use case, governed formative is the closest adjacency: it extends existing public-sector relationships, official item banks and assessment evidence into the classroom while keeping the district, state or ministry as buyer and governor. Certification is the second committed adjacency because it strongly reuses the assessment lifecycle and can partner for surrounding operations. Higher Education remains a targeted option, and broad L&D authoring remains outside the direct three-year commitment. This sequence protects the traditional base, creates disciplined growth options and keeps one coherent TAO suite.

## Decision Record

| Approval or action | Accountable owner | Timing |
| --- | --- | --- |
| Portfolio hierarchy and capacity guardrail | Executive Team | Current annual-planning cycle |
| Named market owners and portfolio council | Chief Executive Officer | Within 30 days of approval |
| Reconciled shared and segment roadmap | Chief Product Officer | Within 90 days |
| Governed formative design partners and evidence model | Public Sector and Education lead | Within 90 days |
| Certification and Traditional partner diligence | Partnerships and Sales | Within 90 days |
| Higher Education design partners | Education overlay | Within 90 days |

# Appendix A Scoring Method

| Criterion | Weight | Definition |
| --- | --- | --- |
| Suite reuse | 25% | How much of Studio, AI capabilities, Portal, Advance, Grader, Insights and deployment services can be reused without a separate architecture |
| Buyer and workflow proximity | 15% | Similarity to current institutional buyers, governance, procurement and operating workflow |
| OAT right to win | 15% | Strength of open source, standards, portability, deployment and complex assessment differentiation |
| Channel and reference leverage | 15% | Ability to reuse current accounts, lighthouse proof, partners and ecosystems |
| Gap and delivery effort | 10% | Inverse of product, implementation and operational work required to become credible |
| Low content dependency | 10% | Ability to win without OAT funding a large proprietary content catalog |
| Commercial repeatability | 10% | Potential for a repeatable offer, acceptable sales motion and renewal or expansion |

Sensitivity. Governed formative scores 4.03 only when the buyer is the district, state or ministry and OAT has access to trusted content, a production provisioning path and an evidence sponsor. Without those conditions it falls toward 3.5 and should remain a bounded partner offer. Higher Education is most sensitive to actual pilot expansion. Certification is most sensitive to how firmly OAT holds the product boundary around candidate, commerce and credential operations.

# Appendix B Authoring Market Sizing

The figures below are planning ranges from the TAO Studio strategy and cover addressable authoring software and related workflow only. They are not total TAO-suite revenue forecasts, are not audited market forecasts, and overlap across segments. The rows must not be added into a portfolio total.

| Region | Segment | TAM | SAM | Indicative Year 3 SOM |
| --- | --- | --- | --- | --- |
| European Union | Traditional including Higher Education | €357m | €214m | €5.1m |
| European Union | Certification | €148m | €67m | €2.0m |
| European Union | Governed formative technology | €316m | €142m | €1.6m |
| European Union | Assessment-led L&D | €344m | €179m | €1.1m |
| United States and Canada | Traditional including Higher Education | $0.57–1.11bn | $0.25–0.55bn | $8–18m |
| United States and Canada | Certification | $0.27–0.62bn | $0.12–0.28bn | $3–9m |
| United States and Canada | Governed formative technology | $0.39–0.66bn | $0.15–0.30bn | $2–5m |
| United States and Canada | Assessment-led L&D | $0.88–1.49bn | $0.16–0.36bn | $1.5–4.5m |

# Appendix C Competitive Implications

| Competitive pattern | Representative competitors | Implication | OAT response |
| --- | --- | --- | --- |
| End-to-end institutional assessment | Inspera, Questionmark, Cirrus Assessment, UNIwise WISEflow, Paragin Remindo, ANS, TestVision, Televic | Integrated authoring, administration, delivery and grading set the institutional expectation | Win on open standards, control, complex assessment, deployment and partner openness |
| Low-friction digital exam | Exam.net, Dugga, Digiexam, TestWe, EvaExam, ONYX | Ease of use and rapid exam creation lower adoption barriers | Simplify configured workflows without weakening governance |
| Large-scale assessment and services | Cambium, Pearson, DRC and regional service providers | Content, psychometrics and program services often matter as much as technology | Use joint bids and keep the platform role explicit |
| Higher Education secure assessment | Inspera, ExamSoft, Respondus, Questionmark and LMS-native quizzes | Campus fit, integrity, procurement evidence and faculty workflow drive selection | Target assessment-intensive programs and prove land-and-expand |
| Certification operations | Questionmark and end-to-end testing-service providers | Buyers expect ecosystem coverage beyond authoring and delivery | Integrate candidate, credential and services partners without copying their operating model |
| Governed formative platforms | Mastery and other content-rich classroom assessment platforms | Trusted standards-aligned content, rapid teacher workflow and leader evidence are the combined value | Sell to the institution through a content network and ecosystem integrations; do not use a teacher-paid model |
| L&D authoring | Articulate, Adobe, iSpring, dominKnow and Lectora | Rich learning content, templates, branching and publishing are mature categories | Avoid parity; offer assessment-led learning through integrations |

The detailed competitor inventory, company size and funding estimates, content-versus-technology classification and authoring capability benchmark remain in the supporting TAO Studio Long Term Strategy. This executive paper uses those findings to make portfolio and roadmap decisions rather than repeat every company profile.

# Appendix D Research Sources

This paper consolidates the TAO Studio Long Term Strategy and the TAO United States Whole Suite Strategy 2027 to 2029. Public links below support the principal standards, ecosystem, lighthouse and partner assumptions. Candidate partners are listed for diligence and are not represented as having agreed to work with OAT.

- TAO platform and suite  Suite, editions, use cases and positioning

- NYC DOE case study  Traditional assessment lighthouse

- TAO Higher Education  Higher Education positioning and integrations

- TAO compliance  Public standards, security and accessibility evidence

- TAO LTI guide  Current LTI integration baseline

- Linux Foundation case study  Certification lighthouse

- 1EdTech LTI  LTI and LTI Advantage

- 1EdTech QTI  Portable assessment items and tests

- 1EdTech OneRoster  K-12 roster and grade exchange

- 1EdTech Open Badges  Credential interoperability

- EDUCAUSE HECVAT  Higher Education procurement assurance

- US Department of Education student privacy  Student privacy guidance

- ITI VPAT  Accessibility conformance framework

- Google Classroom add-ons  Classroom assignment and marketplace route

- Clever roster integration  District SSO and provisioning route

- ClassLink Roster Server  OneRoster-based district provisioning

- Credly  Digital credentials

- Accredible API  Credential integration

- Learner Credential Wallet  Open-source credential wallet

- WestEd assessment  Assessment content and psychometrics

- Measurement Incorporated  Scoring and assessment services

- New Meridian  State assessment content and partner model

- ACS Ventures  Item development and standard setting

- HumRRO credentialing  Credentialing and psychometric services

- LearningMate K-12  Curriculum, assessment and engineering services

- Inspera  Institutional assessment platform

- UNIwise WISEflow  Higher Education assessment workflow

- Cirrus Assessment  Institutional and professional assessment

- Paragin Remindo  Education and professional assessment

- ANS  University digital and paper assessment

- TestVision  Education and exam-bureau assessment

- Questionmark  Enterprise assessment platform

- Exam.net  Low-friction school and university assessment

- Dugga  K-12 and Higher Education assessment

- Digiexam  School and university assessment

- assessmentQ by Televic Education  Institutional and professional assessment

- TestWe  Institutional and certification exams

- EvaExam and evasys  Paper and online examination software

- ONYX by BPS  Open LMS-integrated assessment

Research and planning assumptions current as of 25 September 2026

# Annex Product Department Review: Integrated Feature Roadmap

This annex isolates roadmap hypotheses for Product Department review. It applies a least-common-denominator sequence: shared content governance, identity, integration, sovereignty, assessment assembly, scoring and evidence should unlock several markets before segment-specific work is released. Dates are planning targets, not delivery commitments, and must be reconciled with Product's existing roadmap, capacity and engineering estimates.

Annex Figure 1  Integrated market roadmap from 2027 through 2029

## Shared Suite Roadmap

| Atomic capability | Target | Market outcome | Mode |
| --- | --- | --- | --- |
| Legacy usage telemetry and dependency scanner | 2027 H1 | Protect migration and rank gaps by customer and revenue dependency | Build |
| QTI import export and round-trip fidelity | 2027 H1 | Portable content across every segment | Build |
| Repository hierarchy and metadata | 2027 H1 | Governed banks for programs, institutions and partners | Build |
| Search filter clone and bulk metadata | 2027 H1 | Efficient reuse at scale | Build |
| Versioning and audit history | 2027 H1 | Defensible change control | Build |
| Permissions and entitlements | 2027 H1 | Separate programs, partners, districts and faculty workspaces | Build |
| Comments review and approval lifecycle | 2027 H2 | Shared professional workflow | Build |
| Accessibility validation and target-player preview | 2027 H2 | Reduce compliance and delivery defects | Build |
| Author identity SSO and provisioning | 2027 H2 | Enterprise author access | Build |
| Sovereignty deployment and data-residency profiles | 2027 H2 | Reusable assurance for public-sector and regulated buyers | Build and package |
| Scoring partial credit and reusable rubrics | 2027 H2 | Shared scoring configuration | Build |
| Multilingual variants and translation review | 2027 H2 | Public-sector and global programs | Build |
| Assessment assembly and outcomes tagging | 2027 H2 | Forms, programs and evidence | Build |
| LTI Advantage full workflow | 2028 H1 | Higher Education and LMS distribution | Build and certify |
| CASE competency import and export | 2028 H1 | K-12 standards and skills alignment | Build |
| Blueprint coverage and equivalent forms | 2028 H1 | Traditional, certification and Higher Education | Build |
| Item statistics and evidence by authored version | 2028 H1 | Psychometric and quality feedback | Build |
| SME assignments blind review and moderation | 2028 H1 | Professional and institutional authoring | Build |
| Controlled AI generation metadata and quality checks | 2028 H2 | Faster content production with human approval | Build with model partners |
| Partner API and integration lifecycle layer | 2028 H2 | Reusable credential content roster and LMS connectors | Build |
| Self-service configuration and integration telemetry | 2028 H2 | Lower implementation and support cost | Build |
| Shared analytics and reusable solution kits | 2029 | Repeatable commercial packages across markets | Build |
| Integration marketplace and partner certification | 2029 | Scale ecosystem distribution | Build and operate |

## Traditional Assessment Feature Roadmap

| Feature | Target | Market result |
| --- | --- | --- |
| Authoring migration completeness and exception reporting | 2027 H1 | Protect existing programs |
| Highest-use complex interaction parity | 2027 H1 | Preserve content and scoring behavior |
| Multilingual and accessibility authoring completeness | 2027 H1 | Meet public-sector requirements |
| Named scale and resilience delivery profiles | 2027 H2 | Standardize program operations |
| Constructed-response grading and quality controls | 2027 H2 | Support complex programs |
| Blueprint-driven form assembly | 2028 H1 | Create defensible forms |
| Field-test exposure and psychometric metadata | 2028 H1 | Strengthen item governance |
| Paper form composition and print proofing | 2028 H2 | Support hybrid programs |
| Standard-setting workflow and evidence package | 2028 H2 | Reduce service friction |
| Reusable state and ministry reporting adapters | 2028 H2 | Improve bid reuse |
| Multi-program governance | 2029 | Operate several programs on one platform |
| Automated procurement and operational evidence | 2029 | Lower cost of assurance and renewal |

## Governed Formative Feature Roadmap

| Feature | Target | Market result | Mode |
| --- | --- | --- | --- |
| Content rights provenance and entitlement model | 2027 H1 | Govern multi-source K-12 content | Build |
| Institutional assessment policy and role model | 2027 H1 | Define what ministries, states, districts, schools and teachers can see and do | Build with design partner |
| Official item-bank ingestion and release workflow | 2027 H1 | Reuse trusted content with provenance | Build and partner |
| CASE standards search and browse | 2027 H2 | Find approved items by curriculum expectation | Build |
| Rapid predefined-assessment selection and launch | 2027 H2 | Let teachers assess during instruction with minimal setup | Build after design proof |
| Controlled template assembly from approved banks | 2027 H2 | Enable local flexibility without losing governance | Build after design proof |
| Google Classroom or LMS launch prototype | 2027 H2 | Assignment and classroom access | Build and partner |
| OneRoster import and sync | 2027 H2 | Standards-based provisioning | Build |
| Clever or ClassLink production prototype | 2027 H2 | District SSO and rostering | Partner |
| Classroom results and immediate instructional view | 2027 H2 | Support teacher action in the lesson cycle | Build for paid pilot |
| Minimum role-based leader evidence view | 2027 H2 | Prove classroom-to-system value before the scale gate | Build for paid pilot |
| Pilot adoption support and evidence telemetry | 2027 H2 | Measure teacher speed, coverage, leader use and support cost | Build |
| Differentiated item and form variants | 2028 H1 | Support learner needs | Build |
| Hints explanations and remediation links | 2028 H1 | Instructional action | Content partner plus build |
| District state or ministry common-assessment workflow | 2028 H1 | Connect classroom and system use | Build |
| Expanded classroom school and system insight | 2028 H1 | Progress visibility at each authorized level | Build after pilot proof |
| Evidence latency completeness and comparability controls | 2028 H1 | Make institutional monitoring trustworthy | Build after pilot proof |
| Content catalog expansion | 2029 | Broader grade and subject coverage | Partner if gates pass |
| Marketplace access and automated institutional onboarding | 2029 | Scale deployment without shifting to teacher-paid acquisition | Build if gates pass |

## Certification Feature Roadmap

| Feature | Target | Market result | Mode |
| --- | --- | --- | --- |
| Controlled SME item-writing campaigns | 2027 H1 | Exam-owner content production | Build |
| Blueprint and equivalent-form workflow | 2027 H2 | Comparable exam forms | Build |
| Certification secure-delivery profile | 2027 H2 | Repeatable exam operations | Build |
| Standard-setting and cut-score evidence | 2027 H2 | Defensible pass decisions | Build with services partner |
| Credential issuance connector | 2027 H2 | End-to-end proof exam | Partner |
| Candidate and eligibility API | 2028 H1 | Connect exam-owner systems | Build integration layer |
| Commerce and scheduling connector pattern | 2028 H1 | Avoid building transaction systems | Partner |
| Content-services intake and acceptance workflow | 2028 H1 | Managed item development | Build workflow and partner |
| Exposure and psychometric evidence dashboard | 2028 H2 | Exam quality and security | Build |
| Multiple credential providers | 2028 H2 | Avoid provider lock-in | Partner |
| Renewal and recertification APIs | 2029 | Support credential lifecycle | Build integration layer |
| Multi-credential global operations | 2029 | Scale enterprise portfolio | Build selectively |

## Higher Education Feature Roadmap

| Feature | Target | Market result |
| --- | --- | --- |
| Canvas LTI Deep Linking | 2027 H1 | Faculty launch and content selection |
| LTI Assignment and Grade Services | 2027 H1 | Grade return |
| LTI Names and Role Provisioning Services | 2027 H1 | Course membership and roles |
| HECVAT privacy and security evidence room | 2027 H1 | Procurement readiness |
| Current accessibility conformance evidence | 2027 H1 | Institutional assurance |
| Faculty workspace and course-copy workflow | 2027 H2 | Self-service adoption |
| Institution SSO and SCIM pattern | 2027 H2 | Identity lifecycle |
| Rubric moderation and anonymous marking configuration | 2027 H2 | Program governance |
| Math chemistry file media and code responses | 2028 H1 | Authentic assessment |
| Program outcomes and accreditation mapping | 2028 H1 | Evidence for reviews |
| Named open secure and remote exam modes | 2028 H1 | Operational choice |
| Item and program analytics | 2028 H2 | Quality and remediation |
| Brightspace and Blackboard productized workflows | 2028 H2 | Expand institutional reach |
| Moodle and SIS integration kits | 2029 | Broader ecosystem fit |
| System-level governance and cross-program analytics | 2029 | Campus and system expansion |

## Assessment Led Learning and Development Roadmap

| Feature | Target | Market result | Mode |
| --- | --- | --- | --- |
| Competency mapping on shared model | 2027 H2 | Reuse skills evidence | Shared build |
| Assessment templates for compliance and skills checks | 2028 H1 | Fast partner proof | Build selectively |
| Media and knowledge-check blocks | 2028 H1 | Assessment-led learning | Build after paid pilot |
| LTI embedding package | 2028 H1 | Operate inside LMS or LXP | Shared build |
| Content studio and OEM API | 2028 H2 | Partner delivery | Build integration layer |
| Course module lesson and page hierarchy | 2029 | Structured learning content | Gate |
| Responsive reusable content blocks | 2029 | Reuse and governance | Gate |
| Branching and mastery sequences | 2029 | Adaptive practice | Gate |
| SCORM package export | 2029 | Enterprise LMS distribution | Gate |
| xAPI and cmi5 event support | 2029 | Learning ecosystem evidence | Gate or partner |
| Localization and brand themes | 2029 | Enterprise deployment | Gate |

## Roadmap Release Rule

A target period is not an unconditional commitment. Product should move a segment-specific item from discovery to delivery only when the named gate has passed, the capability has an accountable product owner, and implementation and support costs are included in the business case. Shared capabilities may proceed earlier when they protect current customers or unlock two committed segments.